TEST PLAN

Inam Restaurant Website Testing (PythonAnywhere Hosted Application)

1. Test Plan Identification

| Field | Details |
| --- | --- |
| Test Plan ID | TP_INAM_001 |
| Project Name | Inam Restaurant Website Testing |
| Application Under Test (AUT) | Inam Restaurant Web Application |
| Document Version | 1.1 |
| Prepared By | Inam Khan (Reg No: 12303473) |
| Reviewed By | Inam Khan (Reg No: 12303473) |
| Approved By | Inam Khan (Reg No: 12303473) |
| Date | 21/05/2026 |

2. Introduction

Objective

The objective of this test plan is to validate that the Inam Restaurant website functions correctly, securely, reliably, and efficiently for end users. The testing ensures a smooth user experience across all major modules including authentication, menu browsing by category, gallery, contact, and overall site usability, performance and security. Authentication module is validated through Selenium-based automation in Python.

Scope

This test plan covers testing of the following modules:

User Login / Logout (Automated using Selenium Python)

Home Page & Banner Carousel

Navigation Menu

Menu Categories (Biryani, Pizza, Burgers, Snacks, Desserts, Drinks)

Product / Item Listing inside each category

Gallery Page

Contact Page

Footer & Social Media Links

Responsive / Cross-Browser behaviour

Performance (page load, image size, Lighthouse score)

Security (HTTPS, CSRF, SQL Injection, DEBUG mode, Admin panel)

3. Test Items

| Item | Description |
| --- | --- |
| Application Under Test | Inam Restaurant Website |
| Platform | Web Application (Django on PythonAnywhere) |
| Browser Support | Chrome, Firefox, Edge |
| Devices | Desktop, Laptop, Tablet, Mobile |
| Modules to be Tested | Authentication, Menu, Categories, Gallery, Contact, Footer |
| Type of Testing | Functional (Manual + Automation), UI/UX, Compatibility, Security, Performance |

4. Features to be Tested

Authentication Module (Automated)

User Login (FUN-010)

Invalid credentials handling (FUN-011)

Empty field validation (FUN-012)

Non-existing user (FUN-013)

Logout (FUN-014)

Home Page & Navigation

Banner carousel auto-slide

Navigation menu links

Footer links

Page loading

Menu Categories

Biryani category

Pizza category

Burgers category

Snacks category

Desserts category

Drinks category

Gallery Page

Image loading

Image quality

Layout

Contact Page

Contact information display

Contact form (if available)

Social media links

UI / UX

Responsive design (Desktop / Tablet / Mobile)

Cross-browser compatibility

Content correctness (titles, spelling)

Broken images / console errors

Performance

Lighthouse audit (Performance, Accessibility, SEO, Best Practices)

Page load time

Image optimization

Security

HTTPS enforcement

SQL Injection on login

Invalid URL / 404 handling

Django DEBUG mode

Admin panel exposure

CSRF token verification

Weak password handling

Session expiry after logout

Security headers

5. Features Not to be Tested

PythonAnywhere server infrastructure

Database performance tuning

Internal Django admin portal deep testing

Third-party CDN behaviour

Email server / SMTP configuration

6. Test Approach

The testing approach combines Manual Testing, Tool-Assisted Testing, and Automation Testing using Selenium with Python.

Manual Testing

Manual testing was performed for:

Exploratory testing

UI validation

User experience testing

Ad-hoc testing

Performance / Security / UI-UX modules

Automation Testing

Automation testing was performed using Selenium WebDriver with Python bindings for the Authentication module. The following test cases were automated and executed successfully (all PASSED):

FUN-010 - Login with valid credentials

FUN-011 - Login with invalid password

FUN-012 - Login with empty fields (validation)

FUN-013 - Login with non-existing user

FUN-014 - Logout flow

Automation Stack:

Language: Python 3

Framework / Library: Selenium WebDriver (Python bindings)

Browser Driver: ChromeDriver

Evidence: Python scripts + execution screenshots maintained as part of project artifacts

Tool-Assisted Testing

Browser tools were used for:

Chrome DevTools (Network, Console, Lighthouse)

Responsive device emulation

Page source inspection (CSRF token check)

securityheaders.com for header scan

Types of Testing

Functional Testing

To validate application features (login, menu navigation, category pages) against expected behaviour. Authentication functional tests were executed via Selenium automation.

UI / UX Testing

To validate look-and-feel, content correctness, and usability of the site.

Compatibility Testing

To ensure the application works correctly across Chrome, Firefox and Edge browsers and on Desktop, Tablet and Mobile viewports.

Performance Testing

To validate page load times, image weight and overall Lighthouse score.

Security Testing

To identify vulnerabilities such as exposed debug pages, missing CSRF tokens, SQL injection susceptibility, and weak transport security.

7. Test Environment

| Environment | Configuration |
| --- | --- |
| OS | Windows 11 |
| Browsers | Chrome, Firefox, Edge |
| RAM | 8 GB Minimum |
| Processor | Intel i5 or above |
| Internet | High-Speed Broadband |
| Database | SQLite (Django default on PythonAnywhere) |
| Hosting | PythonAnywhere |
| Automation Tools | Python 3, Selenium WebDriver, ChromeDriver |
| Test URL | https://inam0980.pythonanywhere.com/ |

8. Entry Criteria

Testing started only after:

Website is deployed and accessible at the test URL

Test environment (browser / DevTools / Python+Selenium) is ready

Test cases are prepared and reviewed

Smoke test (home page loads) is successful

9. Exit Criteria

Testing is considered complete when:

All planned 45 test cases are executed (5 automated + 40 manual)

Critical defects (DEBUG mode, CSRF) are fixed

No blocker defects remain open

Test execution status reaches 95% or above

Test summary report is prepared

10. Test Deliverables

The following deliverables are prepared during the testing lifecycle:

Test Plan (this document)

Test Scenarios

Test Cases (Inam_Restaurant_TestCases.xlsx)

Automation Scripts (Selenium Python — Authentication module)

Automation Execution Screenshots

Defect Reports (Inam_Restaurant_BugReports.xlsx)

Daily Status Reports

Test Execution Reports

Test Summary Report

11. Roles and Responsibilities

All testing roles in this project are handled solely by Inam Khan (Reg No: 12303473).

| Role | Responsibility | Assigned To |
| --- | --- | --- |
| Test Manager | Planning and monitoring | Inam Khan (12303473) |
| Test Lead | Test execution management | Inam Khan (12303473) |
| Test Engineer | Test case creation and execution | Inam Khan (12303473) |
| Automation Engineer | Selenium Python scripting for Auth module | Inam Khan (12303473) |
| Developer | Defect fixing | Inam Khan (12303473) |
| Business Analyst | Requirement clarification | Inam Khan (12303473) |

12. Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 20/05/2026 | 20/05/2026 |
| Test Case Preparation | 20/05/2026 | 20/05/2026 |
| Environment Setup | 20/05/2026 | 20/05/2026 |
| Test Execution (Manual) | 21/05/2026 | 21/05/2026 |
| Test Execution (Automation - Auth) | 21/05/2026 | 21/05/2026 |
| Defect Retesting | 22/05/2026 | 22/05/2026 |
| Regression Testing | 22/05/2026 | 22/05/2026 |
| Test Closure | 22/05/2026 | 22/05/2026 |

13. Defect Management Process

The defects identified during testing are logged in the Bug Report Excel sheet (Inam_Restaurant_BugReports.xlsx).

Defect Lifecycle

New

Assigned

Open

Fixed

Retest

Closed

Reopened

14. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Single-tester project | Limited review coverage | Self-review at each stage |
| PythonAnywhere downtime | Testing blocked | Retry / schedule during stable hours |
| DEBUG mode exposed | Critical security risk | Immediately turn DEBUG=False |
| Missing CSRF tokens | Critical security risk | Add {% csrf_token %} in all forms |
| Large image sizes | Poor performance score | Compress images / convert to WebP |
| ChromeDriver version mismatch | Automation failures | Use webdriver-manager for auto-updates |
| Browser cache during retest | False positives | Disable cache in DevTools |

15. Tools Used

| Purpose | Tool |
| --- | --- |
| Test Management | MS Excel |
| Manual Testing | Web Browser (Chrome / Firefox / Edge) |
| Automation Testing | Selenium WebDriver (Python 3) + ChromeDriver |
| Performance Testing | Chrome Lighthouse, DevTools |
| Security Testing | Browser DevTools, securityheaders.com |
| Defect Tracking | MS Excel (Bug Reports sheet) |
| Documentation | MS Word / Excel |

16. Approval Section

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| Inam Khan | Inam Khan | Inam Khan |
| (Reg No: 12303473) | (Reg No: 12303473) | (Reg No: 12303473) |
| Signature: ______________ | Signature: ______________ | Signature: ______________ |
| Date: 21/05/2026 | Date: 21/05/2026 | Date: 21/05/2026 |