TEST SUMMARY REPORT

Inam Restaurant Website Testing (PythonAnywhere Hosted Application)

1. Document Identification

| Field | Details |
| --- | --- |
| Report ID | TSR_INAM_001 |
| Project Name | Inam Restaurant Website Testing |
| Application Under Test | https://inam0980.pythonanywhere.com/ |
| Document Version | 1.1 |
| Prepared By | Inam Khan (Reg No: 12303473) |
| Reviewed By | Inam Khan (Reg No: 12303473) |
| Approved By |  |
| Report Date | 22/05/2026 |
| Test Period | 20/05/2026 to 22/05/2026 |

2. Executive Summary

Testing of the Inam Restaurant website was carried out over a three-day cycle covering Functional, UI/UX, Performance and Security areas. A total of 45 test cases were executed against 42 documented requirements. The Authentication module (5 test cases) was automated using Selenium WebDriver with Python and all automated test cases PASSED. The remaining 40 test cases were executed manually. The application passed the majority of the functional and UI tests; however, two CRITICAL security defects and three Performance issues were identified that must be addressed before release.

Overall Test Execution Status:

39 of 45 test cases PASSED (86.67% pass rate). 6 test cases FAILED, resulting in 6 logged defects (2 Critical, 1 High, 2 Medium, 1 Low). Exit criteria of 95% pass rate has NOT been met because of critical security defects.

3. Test Objective

The objective of this testing cycle was to validate that the Inam Restaurant website functions correctly, looks good across devices, performs well, and is secure for end users. Authentication module was validated through Selenium-based automation, while other modules were tested manually with browser tool assistance.

4. Scope of Testing

In Scope

User Login / Logout flows (AUTOMATED via Selenium Python)

Home Page banner and navigation

Six Menu Categories (Biryani, Pizza, Burgers, Snacks, Desserts, Drinks)

Gallery Page

Contact Page

Footer and Social Media Links

Responsive design on Desktop / Tablet / Mobile viewports

Cross-Browser compatibility (Chrome, Firefox, Edge)

Performance (Lighthouse audit, page load time, image weight)

Security (HTTPS, SQL injection, CSRF, DEBUG mode, admin exposure)

Out of Scope

PythonAnywhere server infrastructure

Internal Django admin portal deep testing

Database performance tuning

Third-party CDN behaviour

Email server / SMTP configuration

5. Test Environment

| Component | Details |
| --- | --- |
| OS | Windows 11 |
| Browsers | Chrome (primary), Firefox, Edge |
| Devices Emulated | Desktop, Tablet (iPad), Mobile (iPhone 12, Pixel 5) |
| Automation Stack | Python 3, Selenium WebDriver, ChromeDriver |
| Tools | Chrome DevTools, Lighthouse, securityheaders.com |
| Network | Broadband |
| Test URL | https://inam0980.pythonanywhere.com/ |

6. Test Execution Summary

Overall Test Case Statistics:

| Metric | Value |
| --- | --- |
| Total Test Cases Planned | 45 |
| Total Test Cases Executed | 45 |
| Test Cases Passed | 39 |
| Test Cases Failed | 6 |
| Test Cases Blocked | 0 |
| Test Cases Not Executed | 0 |
| Execution % | 100% |
| Pass % | 86.67% |
| Fail % | 13.33% |

Manual vs Automation Breakdown:

| Execution Type | Count | Passed | Failed | Pass % |
| --- | --- | --- | --- | --- |
| Manual | 40 | 34 | 6 | 85.00% |
| Automated (Selenium Python) | 5 | 5 | 0 | 100.00% |
| TOTAL | 45 | 39 | 6 | 86.67% |

Test Cases Breakdown by Type:

| Test Type | Total | Passed | Failed | Pass % |
| --- | --- | --- | --- | --- |
| Functional | 18 | 17 | 1 | 94.44% |
| UI / UX | 9 | 9 | 0 | 100% |
| Performance | 7 | 4 | 3 | 57.14% |
| Security | 11 | 9 | 2 | 81.81% |
| TOTAL | 45 | 39 | 6 | 86.67% |

6A. Automation Testing Summary

The Authentication module was fully automated using Selenium WebDriver with Python. All 5 automated test cases were executed successfully and PASSED. Python scripts and execution screenshots are maintained as evidence.

| TC ID | Test Case | Type | Status |
| --- | --- | --- | --- |
| FUN-010 | Login with valid credentials | Automated | Pass |
| FUN-011 | Login with invalid password | Automated | Pass |
| FUN-012 | Empty fields validation | Automated | Pass |
| FUN-013 | Non-existing user login | Automated | Pass |
| FUN-014 | Logout flow | Automated | Pass |

Automation Coverage: 5 of 45 test cases (~11%). Authentication module 100% automated.

7. Defect Summary

Defects logged by Severity:

| Severity | Count | % of Total |
| --- | --- | --- |
| Critical | 2 | 33.33% |
| High | 1 | 16.67% |
| Medium | 2 | 33.33% |
| Low | 1 | 16.67% |
| TOTAL | 6 | 100% |

Defect Status:

| Status | Count |
| --- | --- |
| Open | 6 |
| In Progress | 0 |
| Fixed | 0 |
| Closed | 0 |
| Reopened | 0 |

Detailed Defect List:

| Bug ID | Module | Severity | Title | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Footer / Social | Low | Social media links open in same tab | Open |
| BUG-002 | Home (Lighthouse) | Medium | Lighthouse Performance score is 68 (below 70) | Open |
| BUG-003 | Home (Load Time) | Medium | Page load time ~5 seconds (target < 3s) | Open |
| BUG-004 | Menu / Images | High | Images ~2000 KB each (not optimized) | Open |
| BUG-005 | URL / Routing | Critical | Invalid URL exposes Django debug error page | Open |
| BUG-006 | Forms / Security | Critical | CSRF token missing in forms | Open |

Note: No defects were found in the Authentication module (automated tests).

8. Test Coverage (Requirement Traceability)

| Metric | Value |
| --- | --- |
| Total Requirements | 42 |
| Requirements Mapped to Test Cases | 42 (100%) |
| Requirements Passed | 36 |
| Requirements Failed | 6 |
| Requirement Pass % | 85.71% |
| Open Linked Defects | 6 |
| Requirements Verified via Automation | 5 (Authentication) |

Failed Requirements:

| Req ID | Description | Test Case | Defect ID |
| --- | --- | --- | --- |
| REQ-018 | Social links shall open in new tab | FUN-018 | BUG-001 |
| REQ-028 | Lighthouse Performance score >= 70 | PER-001 | BUG-002 |
| REQ-032 | Page load time under 3 seconds | PER-005 | BUG-003 |
| REQ-033 | Images shall be under ~500 KB | PER-007 | BUG-004 |
| REQ-036 | Invalid URL shall return friendly 404 | SEC-004 | BUG-005 |
| REQ-039 | Forms shall include CSRF token | SEC-008 | BUG-006 |

9. Key Observations

Authentication module is fully covered by Selenium Python automation (FUN-010 to FUN-014) — all 5 tests PASSED.

All 6 menu category pages (Biryani, Pizza, Burgers, Snacks, Desserts, Drinks) loaded and rendered correctly.

Responsive design works well on Desktop, Tablet and Mobile viewports.

Application is served over HTTPS by default (PythonAnywhere hosting).

Login form is NOT vulnerable to basic SQL injection attempt (' OR '1'='1).

Two CRITICAL security defects identified: Django DEBUG mode is ON in production (exposes source code) and CSRF tokens are missing from forms.

Performance score is below acceptable threshold mainly because individual images are around 2 MB in size.

Biryani category title contains the full description text instead of a short title (UI issue, captured separately).

10. Risks & Issues Encountered During Testing

| Risk / Issue | Impact | Action Taken |
| --- | --- | --- |
| Critical security defects (DEBUG on, no CSRF) | Release blocker | Reported as Critical; recommend fix before go-live |
| Heavy images causing slow load | Poor UX | Recommended compression / WebP conversion |
| Single-tester project | Limited review | Self-review at each stage |
| ChromeDriver version dependency | Possible automation breakage | Pinned ChromeDriver version matching local Chrome |

11. Recommendations

Immediate (before release):

BUG-005: Set DEBUG = False in Django settings.py and configure ALLOWED_HOSTS. Add a custom 404 template.

BUG-006: Add {% csrf_token %} to every <form> in Django templates.

High priority (within next sprint):

BUG-004: Compress all menu/gallery images (target < 500 KB; prefer WebP format with lazy loading).

BUG-002 / BUG-003: Re-run Lighthouse after image optimization — performance and load time should improve automatically.

Medium / Low priority:

BUG-001: Add target="_blank" rel="noopener noreferrer" to social media <a> tags.

Fix the Biryani category title (currently a full description).

Consider adding meta description / Open Graph tags for better SEO.

Future Improvements:

Extend Selenium automation to cover Menu category navigation, Gallery and Contact modules.

Integrate automation suite into a CI pipeline (e.g., GitHub Actions) for regression on every deploy.

Add API-level tests (e.g., Postman / requests) for category endpoints.

12. Conclusion

The Inam Restaurant website is broadly functional and visually acceptable across browsers and devices. The Authentication module is robust and fully verified through Selenium Python automation — all five automated test cases passed without any defects. However, due to two CRITICAL security defects (DEBUG mode exposure and missing CSRF tokens) and significant performance issues caused by heavy images, the application does NOT meet the 95% exit criteria defined in the Test Plan.

Recommendation:

DO NOT release to wider audience until the two Critical security defects are fixed. The performance and UI defects can be addressed in a follow-up patch. After fixes, a regression cycle (including the existing Selenium suite) should be executed.

Sign-off Status:

CONDITIONAL — pending fixes for BUG-005 and BUG-006.

13. Deliverables Reference

Test Plan: TEST PLAN-InamRestaurant.docx

Test Cases: Inam_Restaurant_TestCases.xlsx (45 cases)

Automation Scripts: Selenium Python scripts (Authentication module - FUN-010 to FUN-014)

Automation Screenshots: Execution evidence

Bug Reports: Inam_Restaurant_BugReports.xlsx (6 bugs)

RTM: Inam_Restaurant_RTM.xlsx (42 requirements)

Test Summary Report: this document

14. Approval / Sign-off

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| Inam Khan | Inam Khan | Inam Khan |
| (Reg No: 12303473) | (Reg No: 12303473) | (Reg No: 12303473) |
| Signature: Inam Khan | Signature: Inam Khan | Signature: ______________ |
| Date: 22/05/2026 | Date: 22/05/2026 | Date: 22/05/2026 |